Team Name: Constellation Project Name: Fate Generator

Minutes of meeting number 4

Date, time: 30 September 2016, 11:30 – 12:30

Location or electronic type: GL B102

Members (all members of the team)

|  |  |  |
| --- | --- | --- |
| Name | Role | Present (y/n) |
| Ayan Bikalapov | Group Lead | Y |
| Alexandre Pelletier | Coder | Y |
| Claudia Chaillan | Documentation | Y |
| Zhang Dandan | Documentation | Y |
| Liang Duo | Documentation | Y |
| Shenghong Yan | Documentation | Y |
| Yu Luo | Coder | Y |
| Yefei Xue | Mixed | N |
| Konstantinos Evagelidis | Documentation | Y |
| Yong Ann Khoo | Mixed | N |

Agenda

Call to Order

Decisions:

1. Konstantinos to work with Documentation team

2. Discussed the languages to use for the coding part, NodeJS , HTML/CSS

3. GitHub Issues will be used as task assignment/ticket management system

4. Documentation team almost done with the Use Cases, will deliver completed product by Monday

5. Alex will look for a server, worst case scenario to rent a server for the duration of the semester until the project completion, must be NodeJS compatible

6. Alvis and Felix will be working on the front end HTML/CSS to create a front end prototype, deadline yet unclear.

7. Ayan will cover part 9 of the Deliverable 1, other parts to be split and discussed amongst Documentation team

Adjourned at: